OPSLY

Calendar & Msgly Redesign

Implementation Brief — v1.0

| Project | Calendar & Msgly Redesign + Integration |
| --- | --- |
| Version | 1.0 — March 2026 |
| Author | Bruce Kamp / Next Edge Labs |
| Target | Claude Code — implementation-ready handoff |
| Stack | Next.js 15, React 19, TypeScript, Supabase, TailwindCSS, shadcn/ui, Phosphor Icons |
| Est. duration | 5–6 weeks across 3 phases |

# 1. Overview & Objectives

The existing Opsly calendar is a functional but visually underdeveloped standalone scheduler — it has no live data from other modules, no detail panel, and no connection to Msgly. This brief covers a complete redesign across three sequential phases, each independently shippable.

### Design reference

A fully interactive HTML prototype has been produced and approved. Claude Code should reference opsly-calendar.html throughout implementation. Key design decisions in the prototype must be preserved exactly — do not improvise on layout, colour system, or interaction model.

### Core goals

- Make the calendar the operational command centre for a site manager's day

- Surface live data from Checkly, Stockly, Teamly, Planly, Assetly and Msgly

- Connect calendar events to Msgly threads — no context switching required

- Introduce an expandable detail panel below the calendar grid

- Apply Apple-grade design language: generous spacing, subtle shadows, intentional colour

### Module colour system — must be applied consistently

| Module | Hex (dark bg) | Event card bg | Border left |
| --- | --- | --- | --- |
| Checkly | #C4617A | rgba(196,97,122,0.08) | #C4617A |
| Stockly | #4E9A8F | rgba(78,154,143,0.08) | #4E9A8F |
| Teamly | #5B7FD4 | rgba(91,127,212,0.08) | #5B7FD4 |
| Planly | #6BA86A | rgba(107,168,106,0.08) | #6BA86A |
| Assetly | #D4924E | rgba(212,146,78,0.08) | #D4924E |
| Msgly | #7B9EC2 | rgba(123,158,194,0.08) | #7B9EC2 |

# 2. Phase 1 — Visual Rebuild

Estimated duration: 1 week    No backend changes required

Replace the existing calendar component with the redesigned version. All data in Phase 1 can be mocked — the goal is pixel-perfect visual output matching the approved prototype. No Supabase queries are needed in this phase.

## 2.1 Layout Structure

The calendar page uses a three-column shell:

- Left panel: 260px fixed width, houses mini calendar, priorities feed, messages preview, user block

- Main area: flex-1, contains calendar header + filter bar + week grid + detail panel stacked vertically

- No right sidebar

The main area is further split vertically:

- Calendar header (fixed height ~110px): title, nav, view toggle, add button, filter tags

- Week grid (flex-1, scrollable): day headers + event columns

- Detail panel (fixed 240px, expandable to 340px): tabs + content

## 2.2 Component File Structure

Create the following new files. Do not modify existing calendar files until Phase 1 is complete and approved.

src/components/calendar/CalendarShell.tsx

src/components/calendar/LeftPanel.tsx

src/components/calendar/MiniCalendar.tsx

src/components/calendar/PrioritiesFeed.tsx

src/components/calendar/MessagesPreview.tsx

src/components/calendar/CalendarHeader.tsx

src/components/calendar/FilterBar.tsx

src/components/calendar/WeekGrid.tsx

src/components/calendar/DayColumn.tsx

src/components/calendar/EventCard.tsx

src/components/calendar/DetailPanel.tsx

src/components/calendar/DetailOverview.tsx

src/components/calendar/DetailEventView.tsx

src/components/calendar/DetailMessages.tsx

src/components/calendar/DetailHistory.tsx

src/hooks/useCalendarEvents.ts

src/hooks/useDetailPanel.ts

src/types/calendar.ts

## 2.3 TypeScript Types

Define in src/types/calendar.ts:

export type CalendarModule = 'checkly' | 'stockly' | 'teamly' | 'planly' | 'assetly' | 'msgly'

export type CalendarEventType = 'shift' | 'compliance' | 'delivery' | 'task' | 'message' | 'leave'

export interface CalendarEvent {
  id: string
  type: CalendarEventType
  module: CalendarModule
  title: string
  subtitle?: string
  date: string          // ISO date YYYY-MM-DD
  startTime?: string    // HH:MM
  endTime?: string      // HH:MM
  allDay?: boolean
  status?: 'confirmed' | 'pending' | 'overdue' | 'complete'
  assignedTo?: string
  location?: string
  linkedId?: string     // ID in the source module table
  linkedModule?: CalendarModule
  msglyThreadId?: string
}

## 2.4 EventCard Component

The EventCard is the most important visual element. Exact spec:

| Property | Value |
| --- | --- |
| Border radius | 5px (radius-xs) |
| Padding | 0.35rem 0.5rem |
| Border left | 2.5px solid [module colour] |
| Background | rgba([module rgb], 0.08) |
| Margin bottom | 0.3rem |
| Cursor | pointer |
| Hover transform | translateX(1px) + filter: brightness(0.97) |
| Active (selected) | box-shadow: 0 2px 8px rgba(0,0,0,0.12) + translateX(1px) |
| Time text size | 0.58rem, font-weight 600, opacity 0.65, module colour |
| Title text size | 0.7rem, font-weight 500, var(--text-1) |
| Meta text size | 0.6rem, var(--text-3) |
| Status pip | inline-flex, 5px dot + text, green=#34C759, amber=#FF9500 |
| Animation | fadeIn 0.25s ease backwards with staggered animation-delay |

## 2.5 Detail Panel — Tab Behaviour

The detail panel sits below the week grid and has four tabs:

- Overview (default) — three summary cards: Shifts, Compliance, Deliveries. Always visible when nothing is selected.

- Detail — populates when user clicks any event card or priority feed item. Shows event title, module source, time, location, assigned user, and action buttons.

- Messages — shows the Msgly thread attached to the selected event. Includes inline reply input. In Phase 1 this is mocked data.

- History — cross-module activity log for today at the current site. In Phase 1 this is mocked data.

Panel height: 240px resting, 340px expanded. Expand/collapse via button top-right of panel. Use CSS transition: max-height 0.3s cubic-bezier(0.4,0,0.2,1).

When an event is clicked: switch to Detail tab automatically. When a message preview is clicked: switch to Messages tab automatically.

## 2.6 Left Panel Spec

- Mini calendar: 7-column grid, current month, dots on days with events, today highlighted in --checkly colour, clicking a day navigates the main grid

- Today's priorities: three items max visible, each with a coloured dot (module colour), title, module name and time as subtitle. Clicking opens that event in the detail panel.

- Messages preview: two unread threads, avatar with initials in module colour, name, snippet, unread badge in --checkly colour

- User block: pinned to bottom, avatar, name, site name, settings cog

# 3. Phase 2 — Live Data Integration

Estimated duration: 2 weeks    Supabase queries, no new tables required

Replace all mocked data with live Supabase queries. Each module feeds its relevant events into the unified CalendarEvent type defined in Phase 1.

## 3.1 Data Sources Per Event Type

### Shifts (Teamly → module colour: #5B7FD4)

| Source table | shifts (or equivalent in your Teamly schema) |
| --- | --- |
| Fields needed | id, date, start_time, end_time, site_id, staff_count (count of shift_assignments), status |
| Filter | site_id = current site, date between week_start and week_end |
| Maps to | type: "shift", title: "Morning shift", subtitle: "{n} staff", startTime, endTime |

### Compliance checks (Checkly → module colour: #C4617A)

| Source table | scheduled_checks or checklist_schedules |
| --- | --- |
| Fields needed | id, scheduled_date, scheduled_time, title, site_id, completed_at, assigned_to |
| Filter | site_id = current site, scheduled_date between week_start and week_end |
| Status logic | completed_at IS NOT NULL → "complete". scheduled_time < now AND completed_at IS NULL → "overdue". Otherwise → "pending" |

### Deliveries (Stockly → module colour: #4E9A8F)

| Source table | purchase_orders or deliveries |
| --- | --- |
| Fields needed | id, expected_delivery_date, expected_delivery_time, supplier_name, site_id, status |
| Maps to | type: "delivery", title: supplier_name + " delivery", startTime: expected_delivery_time |

### Tasks (Planly → module colour: #6BA86A)

| Source table | tasks or production_tasks |
| --- | --- |
| Fields needed | id, due_date, due_time, title, site_id, assigned_to, completed_at |
| Maps to | type: "task", title: task title, endTime: due_time, status based on completed_at |

### Leave (Teamly → module colour: #D4924E)

| Source table | leave_requests or absence_records |
| --- | --- |
| Fields needed | id, start_date, end_date, staff_name, leave_type, site_id, approved |
| Filter | approved = true, overlaps with current week, site_id = current site |
| Maps to | type: "leave", title: "{name} — Annual leave", allDay: true |

## 3.2 useCalendarEvents Hook

Create src/hooks/useCalendarEvents.ts. This hook is the single source of truth for all calendar data.

interface UseCalendarEventsProps {
  siteId: string
  weekStart: Date   // Monday of current week
  weekEnd: Date     // Sunday of current week
  filters: CalendarEventType[]
}
// Returns:
// events: CalendarEvent[]  — all events for the week, all modules combined
// todayEvents: CalendarEvent[]  — today only, for left panel priorities feed
// isLoading: boolean
// refetch: () => void

The hook runs parallel Supabase queries for each module using Promise.all. It maps each result to CalendarEvent, combines, sorts by startTime, and filters by the active filter array. Use React Query or SWR for caching — do not use plain useEffect/useState.

## 3.3 Left Panel Live Data

- Priority feed: query todayEvents from the hook, sort by startTime, show first 3 with status "pending" or "overdue" first

- Messages preview: query msgly_threads where site_id = current site, unread_count > 0, order by last_message_at desc, limit 2

- Mini calendar event dots: query events grouped by date for current month — a dot appears on any date with at least one event

# 4. Phase 3 — Detail Panel & Msgly Integration

Estimated duration: 2 weeks    Deep-links, thread integration, activity log

## 4.1 Detail Panel — Event Detail Tab

When a CalendarEvent is selected, the Detail tab populates with:

- Colour bar: 4px left bar in module colour

- Title: event.title, font-size 1rem, font-weight 600

- Subtitle: module name + formatted date

- Meta row: time (startTime–endTime or allDay), location (site name), assigned user

- Action buttons: primary CTA deep-links to source module. Secondary buttons: Message team (opens Messages tab), Edit (opens source module edit flow)

Deep-link routing per module:

| Module | Deep-link URL pattern |
| --- | --- |
| Checkly | /checkly/checks/{linkedId} |
| Stockly | /stockly/deliveries/{linkedId} |
| Teamly | /teamly/shifts/{linkedId} |
| Planly | /planly/tasks/{linkedId} |
| Assetly | /assetly/assets/{linkedId} |
| Msgly | /msgly/threads/{msglyThreadId} |

## 4.2 Messages Tab — Msgly Thread Integration

Every CalendarEvent can optionally have a msglyThreadId. When present, the Messages tab renders the live thread.

If no thread exists yet, show an empty state with a "Start thread" button. Clicking creates a new Msgly thread linked to this event and sets the msglyThreadId on the event record.

Thread rendering:

- Reuse the existing Msgly message bubble components — do not create new ones

- Show last 20 messages, oldest first

- Inline reply input at bottom: paperclip (attachment), text input, send button

- Sending a reply calls the existing Msgly send message API — no new endpoint needed

- Real-time updates via existing Supabase realtime subscription on the thread

Database: add msgly_thread_id column (uuid, nullable, FK to msgly_threads) to the following tables:

ALTER TABLE scheduled_checks ADD COLUMN msgly_thread_id uuid REFERENCES msgly_threads(id);

ALTER TABLE purchase_orders ADD COLUMN msgly_thread_id uuid REFERENCES msgly_threads(id);

ALTER TABLE shifts ADD COLUMN msgly_thread_id uuid REFERENCES msgly_threads(id);

ALTER TABLE tasks ADD COLUMN msgly_thread_id uuid REFERENCES msgly_threads(id);

Apply same pattern to any other source tables as needed. RLS policies: same as the source table — if you can see the shift, you can see its thread.

## 4.3 History Tab — Cross-Module Activity Log

The History tab shows a unified activity feed for today at the current site, newest first.

Query pattern — run in parallel and merge by timestamp:

- Checkly: completed checks today (completed_at, check title, completed_by)

- Stockly: deliveries received today (received_at, supplier name, received_by)

- Teamly: shifts started/ended today, leave approved today

- Planly: tasks completed today

- Msgly: messages sent today in any thread linked to a calendar event at this site

Each activity item renders as:

- 6px coloured dot (module colour) on left

- Action description: "{title}" or "{name} — {action}"

- Timestamp + actor name below in muted text

## 4.4 useDetailPanel Hook

Create src/hooks/useDetailPanel.ts:

interface DetailPanelState {
  activeTab: 'overview' | 'detail' | 'messages' | 'history'
  selectedEvent: CalendarEvent | null
  isExpanded: boolean
}
// Actions:
// selectEvent(event: CalendarEvent) → sets selectedEvent, switches to 'detail' tab
// selectThread() → switches to 'messages' tab  
// setTab(tab) → manual tab switch
// toggleExpand() → toggle isExpanded
// clearSelection() → return to overview tab, clear selectedEvent

# 5. Design Tokens & CSS Variables

Add to your global CSS / Tailwind config. These must match the prototype exactly.

/* globals.css — calendar-specific tokens */
:root {
  --cal-checkly:      #C4617A;
  --cal-checkly-bg:   rgba(196,97,122,0.08);
  --cal-stockly:      #4E9A8F;
  --cal-stockly-bg:   rgba(78,154,143,0.08);
  --cal-teamly:       #5B7FD4;
  --cal-teamly-bg:    rgba(91,127,212,0.08);
  --cal-planly:       #6BA86A;
  --cal-planly-bg:    rgba(107,168,106,0.08);
  --cal-assetly:      #D4924E;
  --cal-assetly-bg:   rgba(212,146,78,0.08);
  --cal-msgly:        #7B9EC2;
  --cal-msgly-bg:     rgba(123,158,194,0.08);
  --cal-text-1:       #1A1A1A;
  --cal-text-2:       #6B6B6B;
  --cal-text-3:       #A0A0A0;
  --cal-surface:      #FFFFFF;
  --cal-surface-2:    #F9F8F7;
  --cal-bg:           #F5F4F2;
  --cal-border:       rgba(0,0,0,0.07);
  --cal-border-mid:   rgba(0,0,0,0.10);
  --cal-shadow-sm:    0 1px 3px rgba(0,0,0,0.07), 0 1px 2px rgba(0,0,0,0.04);
  --cal-shadow-md:    0 4px 16px rgba(0,0,0,0.08);
  --cal-radius:       14px;
  --cal-radius-sm:    8px;
  --cal-radius-xs:    5px;
  --status-success:   #34C759;
  --status-warning:   #FF9500;
  --status-error:     #FF3B30;
}

# 6. API Endpoints

All calendar data is fetched client-side via Supabase SDK. No new API routes are needed in Phase 1 or 2. Phase 3 requires one new endpoint:

## POST /api/calendar/create-thread

Creates a new Msgly thread linked to a calendar event.

// Request body
{
  eventId: string          // The calendar event ID
  sourceTable: string      // e.g. "scheduled_checks", "purchase_orders"
  siteId: string
  initialMessage?: string  // Optional first message
}
// Response
{
  threadId: string         // The new msgly_threads.id
  success: boolean
}

The endpoint: creates a row in msgly_threads, updates the source table with msgly_thread_id, optionally inserts the first message. Wrap in a Supabase transaction.

# 7. Testing Checklist

Complete each item before marking a phase as done. Test in both Owner and Manager roles. Test on desktop (1280px+) and mobile (390px).

## Phase 1 — Visual

- Week grid renders with 7 day columns, correct day headers, today highlighted

- Event cards render with correct module colour, border-left, background tint

- Event card hover: translateX(1px) + brightness shift

- Filter tags toggle on/off, hiding relevant event types

- Detail panel Overview tab shows three summary cards

- Clicking event card switches to Detail tab with correct content

- Clicking message preview switches to Messages tab

- Expand button toggles panel height with smooth transition

- Left panel mini calendar renders current month with correct day grid

- Left panel priorities feed shows three mock items with coloured dots

- Left panel message previews show avatar, name, snippet, badge

- Font is DM Sans throughout — not Inter, not system font

- No layout shift on page load

- Mobile: left panel collapses to bottom nav or slide-out drawer

## Phase 2 — Live Data

- Shifts from Teamly appear on correct dates

- Compliance checks appear with correct status (overdue shown in amber)

- Deliveries from Stockly appear on expected delivery date

- Tasks from Planly appear with correct due date

- Leave records span multiple days correctly

- Filter toggle removes/restores each event type correctly

- Priority feed shows today's pending/overdue items sorted correctly

- Messages preview shows real unread threads

- Mini calendar dots appear on dates with events

- Week navigation updates all data correctly

- Loading state shown while queries resolve

- Empty state shown when no events for a day

## Phase 3 — Detail & Msgly

- Clicking event card populates Detail tab with correct module colour bar

- Primary CTA deep-link navigates to correct module page

- Messages tab loads thread if msglyThreadId exists

- Messages tab shows "Start thread" empty state if no thread

- "Start thread" creates thread and immediately shows input

- Sending a reply appears in thread in real time

- History tab shows cross-module activity for today, correct order

- History items use correct module colour dots

- Panel tab badge (unread count on Messages tab) reflects real data

- RLS: users only see events and threads for their site

# 8. Known Constraints & Decisions

| Constraint | Decision |
| --- | --- |
| Dark mode | Light mode only for calendar. Dark mode pass is post-beta scope. |
| Mobile layout | Left panel becomes a slide-out drawer on mobile. Week grid scrolls horizontally. Detail panel becomes a bottom sheet. |
| Time zone | All times stored as UTC in Supabase, displayed in site local time. Use date-fns-tz. |
| Recurring events | Not in scope for Phase 1–3. Recurring shifts handled by Teamly rota — query generated instances, not the recurrence rule. |
| Drag and drop | Not in scope. Events are read-only in the calendar; editing happens in the source module. |
| Performance | Week view queries 7 days of data across 6 modules. Target: <800ms on first load. Use Promise.all and React Query caching with 2-minute stale time. |
| Supabase RLS | All calendar queries must respect existing RLS policies on source tables. Do not bypass with service role key on client. |
| Existing calendar | Do not delete existing calendar component until Phase 1 is fully approved. Implement behind a feature flag if needed. |

# 9. Dependencies

The following packages are required. Check if already installed before adding.

| Package | Version | Purpose |
| --- | --- | --- |
| date-fns | ^3.x | Date formatting and week calculations |
| date-fns-tz | ^3.x | Timezone-aware date display |
| @tanstack/react-query | ^5.x | Data fetching, caching, refetch |
| DM Sans (Google Fonts) | via next/font | Calendar typography |
| @phosphor-icons/react | existing | Icons — already in project |

# 10. Phase Sign-Off Criteria

Each phase must pass its testing checklist in full before work begins on the next phase.

- Phase 1 sign-off: visual output matches prototype at 1280px and 390px. Owner and Manager roles tested.

- Phase 2 sign-off: live data rendering correctly for Okja Soho test site across all 6 event types.

- Phase 3 sign-off: full end-to-end — click event → detail panel → start thread → reply → thread visible in Msgly module.

Questions or blockers during implementation: raise in the Opsly Msgly "Dev" thread, tag Bruce Kamp.